**Source:** Koan's original priorities cross-referenced with Eric's `test_plan.md`

All completed 27 Dec!

Cross-reference analysis:

| Koan Priority | Eric's Test Plan | Alignment |
| --- | --- | --- |
| P1: Identity aspects (test data) | Section 7: Identity & Worldview (Medium) | Eric wants tests; we need population first |
| P2: connect UUID resolution | Section 6: Graph Operations (Medium) | Related but different - Eric tests edges, we need LLM→UUID resolution |
| P3: Worldview test data | Section 7: Identity & Worldview (Medium) | Cleanup task, not in Eric's scope |
| P4: Graph queries untested | Section 6: Graph Operations (Medium) | Direct overlap |

Gap analysis - what Eric has that we missed:

| Eric Priority | Our Coverage | Gap |
| --- | --- | --- |
| HIGH: fast_recall (untested) | Not mentioned | CRITICAL GAP - main retrieval function |
| HIGH: Episodes/temporal | Not mentioned | GAP - 30-min auto-episode logic |
| HIGH: Memory neighborhoods | Not mentioned | GAP - spreading activation |
| HIGH: Concept layer | Apostrophe fix only | Partial - need hierarchy tests |

Recommended re-ordering for Phase II:

| New Priority | Item | Rationale |
| --- | --- | --- |
| P0 ✅ | Verify fast_recall works | Can't validate population without retrieval |
| P1 ✅ | Basic episode mechanics | Temporal segmentation is core to memory coherence |
| P2 ✅ | Identity population (was P1) | Blocked until we confirm retrieval works |
| P3 ✅ | connect UUID resolution (was P2) | Graph growth depends on working base |
| P4 ✅ | Concept hierarchy test | Validate apostrophe fix + structure |
| P5 ✅ | Worldview cleanup (was P3) | Cosmetic, defer |

Eric's Test Plan: Partially addressed as of midday, 27 Dec

| Eric's Priority | Status |
| --- | --- |
| HIGH: fast_recall | ✅ Validated (works) |
| HIGH: Episodes/temporal | ✅ Basic auto-assignment works |
| HIGH: Memory neighborhoods | ⬜ Not tested (spreading activation) |
| HIGH: Concept layer | ✅ Apostrophe fix + linking works |
| MEDIUM: Memory creation functions | ✅ Tested (episodic, semantic) |
| MEDIUM: Graph operations | ✅ Partial (connect works, edges created) |
| MEDIUM: Identity & Worldview | ✅ Seeded and retrievable |
| LOW: Index performance | ⬜ Not tested |
| LOW: Views | ⬜ Not tested |
| LOW: Embedding service | ✅ Health check works |